Shift
Ideas and Notes

Gameplay
Four planes of existence to switch between (what kind?)
Each plane has a limited amount of time to be in (once the time runs out completely, players cannot re-enter)
Time will never recover in these planes
When switching planes, time will cease while the player selects the plane to switch to (in multiplayer, this will be limited to a few seconds for selection)
Player has a sword and a firearm

Mechanics
Area Bombs will exist
High-score based goal
Upgrades for the firearm and sword

Development
Platforms: Xbox LIVE Indie Games, Linux, Windows, Pandora, and OUYA
Need to create a tool to process content files for the different platforms once it's released on one of them (most likely it will be on XBLIG first, followed by Linux and Windows, with Pandora and OUYA not too far behind)
All builds should be available from the first day of development
Issues and requests should be handled via GitHub (maybe mirror it somewhere?)
Completely Open Source; an option to pay for the game should be made available, perhaps in the game under a sub-menu so it doesn't bother players.

Release Schedule
Aim for December 2013 release (It will probably take twice as long as these very optimistic times display)
One week of pre-production and planning (September)
GDD
Schedule
Marketing and distribution
Two weeks for tooling (September)
Level Editor	(Four days)
Blender Exporter	(Two days)
Flat file system	(Three days)
Loading assets without the content pipeline	(Five days)
One week in Prototype (September)
Plane switching	(Three days)
Time mechanic	(Two days)
Add some enemies	(Two days)
Three weeks in Alpha (October)
Deferred Renderer	(Four days)
Input	(Two days)
Enemy AI	(Five days)
Collision Detection	(Three days)
Skeletal Animation	(Two days)
Networked Multiplayer	(Five days)
Four weeks in Beta (October-November
Fix bugs and improve performance
Three weeks in Gold (November-December)
Polish content and improve performance